# FAMILY TREE – v2 TASK DOCUMENTATION

# NEW FEATURES

### Navbar Enhancement & Quick Access Navigation (Estimated: 3-5 hours)

Added shop icon, language icon, and labels below chat, notifications, and profile icons. Introduced quick navigation links including My Page, Family Journeys, Invite Collaborators, Record Research, and Shop for faster access.

### Multi-Language Support for Family Tree (Estimated: 5-6 hours)

Users can select a primary language for their tree (e.g., Urdu + English). Names will display in selected language(s), with optional dual-language display and improved UI to support larger node sizes.

### Personal Page Access from Tree Node (Estimated: 5-6 hours)

Added personal page icon on nodes with hover text “View Life Journey.” Users can quickly access or update key details like DOB/DOD directly from the node.

### Family Journeys (Globe Visualization System) (Estimated: 1-2 day)

Introduced an interactive migration journey feature with globe visualization. Users can track ancestor movements, auto-play journeys, select start/end lineage, and view images and relationships along migration paths.

### User Settings Customization Panel (Estimated: 1–2 days)

Users can control tree depth (generations), enable/disable features (chat, personal page), select visualization styles, and change the main/root person dynamically.

### Social Login Integration + Advanced Chat System Enhancements (Estimated:1-2 days)

Implemented login via Google, Facebook, and Apple for easier onboarding and authentication.

+

Added features like end-to-end encryption, mute notifications, block users, and contextual options such as viewing a personal page or tree from chat.

### Facebook Integration API (Estimated: 1-2 days)

Users can import Facebook images with timestamps, sync history, and cross-post content between Family Tree and Facebook.

### Privacy Control System (Advanced Visibility Settings) (Estimated: 1 day)

Introduced granular privacy controls allowing users to decide what data is public, which nodes are visible, and who can edit or manage memories.

### Activity Log & Notes System (Estimated: 1 day)

Users can create timestamped notes, track progress, manage action items, and view collaborator notes within the family tree page.

### Historical Events Timeline & RSS Feed (Estimated: 1-2 day)

Added historical event feed integration with admin-controlled RSS sources. Events are displayed dynamically based on timeline and server time.

### Helpful Video Carousel + Product Carousel Integration  (Estimated: 2 days)

Admin-controlled video carousel (YouTube + uploaded videos) with scheduling support for contextual help inside the tree page.

                                                                 +                                          
 
Dynamic product showcase carousel added for promoting genealogy-related services and products.

### Family Activity Feed & Split View (Estimated: 1 day)

Users can view activity feeds of other family members including updates, posts, and edits within the tree.

### Enhanced Chat Tree Filtering (Estimated: 5-6 hours)

Users can select a specific family tree within chat to interact only with members of that tree.

### GEDCOM 7.0 Support & Backup System (Estimated: 1day)

Added support for GEDCOM 7.0 including image transfer. Implemented file history, timestamped backups, and download capability for previously uploaded files.

### LifeJourney Import/Export System (Estimated: 5-6 hours)

Custom backup system for LifeJourney data allowing users to export and re-import migration history and journey data.

### Subscription System & Pricing Model (Estimated: 1-2 days)

Implemented multi-tier subscription model including Owner, Collaborator, Plus, and Legacy plans with add-ons like storage, AI features, and premium tools.

### Media Quota Management System (Estimated: 1 day)

Dynamic quota system for image and video uploads based on subscription tier with upgrade prompts when limits are exceeded.

### Multi-View Tree Visualization (Estimated: 1 days)

Introduced multiple tree layouts such as chart, list, vertical, horizontal, and fan view for better visualization flexibility.

### Embedded External Media Support (Estimated: 5–6 hours)

Users can embed videos from YouTube, Facebook, TikTok, etc., without consuming server bandwidth.

TOTAL ESTIMATED HOURS: 215Hours

# END OF DOCUMENT